# TEST PLAN – SAUCEDEMO WEBSITE

Version: 1.0
Prepared By: Kalp Shah (Manual Tester) 
Reviewed By: QA Lead
Application Under Test: SauceDemo (Website) 
Testing Type: Manual Functional Testing
Document Status: Final

# 1. Introduction

This Test Plan defines the testing objectives, scope, environment setup, approach, deliverables, roles, and risks for validating the SauceDemo website. SauceDemo is a demonstration e-commerce application with core flows such as login, product browsing, cart management, and checkout.

# 2. Test Objectives

- Validate the main functional workflows of the SauceDemo website.

- Identify issues in UI, validation, workflow navigation, and data handling.

- Ensure correct behaviour for positive and negative scenarios.

- Confirm the checkout process works end-to-end.

# 3. Scope of Testing

## 3.1 In Scope

- Login page functionality

- Product listing page

- Sorting functionality

- Add/Remove products to/from cart

- Shopping cart page

- Checkout Step 1 (User info)

- Checkout Step 2 (Order overview)

- Order completion page

- Logout flow

- Error message validation

- UI validation

- Error handling validation (invalid login, blank fields)

- Basic responsive behaviour (desktop window resize)

- Exploratory testing

- User-based behavior testing for all provided demo users

- (standard_user, locked_out_user, problem_user, performance_glitch_user, error_user, visual_user).

## 3.2 Out of Scope

- Cross-browser testing

- Mobile device testing

- API/Backend validation

- Performance/Load testing

- Security testing

- Automation testing

- Database validation

# 4. Test Approach

## 4.1 Functional Testing

- Positive scenarios

- Negative scenarios

- Mandatory fields

- Invalid data handling

- Error messages

- Verification of user-specific behavior variations based on different demo user types.

## 4.2 UI/UX Testing

- Label and button alignment

- Font and colour consistency

- Product tile layout

- Image visibility

## 4.3 Regression Testing

Performed after fixes to ensure no new issues appear.

## 4.4 Exploratory Testing

## Helps identify issues beyond scripted cases.

4.5 Pass / Fail Criteria

### Pass :-

Expected behaviour matches actual behaviour.

### Fail :-

Any deviation in functionality, workflow or UI behaviour.

# 5. Test Environment

## 5.1 Operating System

- Windows 11 Pro

- Version: 10.0.26200

- OS Build: 26200

- System Architecture: 64-bit

- UEFI Mode

- Secure Boot: Enabled

- Virtualization: Enabled

- Time Zone: India Standard Time

- Locale: India

## 5.2 Hardware Configuration

- HP ProBook 440 G9

- Intel Core i5-1235U (12th Gen, 10 Cores, 12 Threads, 1.30 GHz)

- Installed RAM: 16 GB

- Available RAM: ~7.5 GB

- BIOS Version: HP U85 Ver. 01.16.00 (19-08-2025)

## 5.3 Browser Configuration

- Browser Used :- Google Chrome Version 142.0.7444.176 (Official Build) (64-bit)

## 5.4 Network Configuration

- Broadband/Wi-Fi

- Default Windows Firewall

- No Proxy

- No VPN

  - Display Configuration

- Screen Resolution: 1920 × 1080 (Full HD)

5.6 Tools Used

- Microsoft Excel (Test Cases, Test Scenarios, Bug Report, RTM)

- Microsoft Word (Test Plan, Summary Report)

- Snipping Tool (Screenshots)

- Chrome DevTools (Inspection Tools)

## 5.7 Application Under Test (AUT)

- URL: https://www.saucedemo.com

- Environment: Live Demo

- User Credentials:

  - Username: standard_user

  - Password: secret_sauce

# 6. Test Data Strategy

- Valid data for positive flows

- Invalid/blank/special characters for negative flows

- Simple, realistic user info for checkout fields

- No backend data manipulation required

# 7. Entry Criteria

- Application reachable

- Working login credentials

- Test Plan approved

- Sanity check passed

# 8. Exit Criteria

- All test cases executed

- All major defects resolved

- No Blocker/Critical defects open

- Test Summary Report completed

# 9. Deliverables

- Test Plan

- High-Level Requirements

- Test Scenarios

- Test Cases

- Bug Report

- RTM

- Execution Log

- Summary Report

- Defect Metrics

# 10. Roles & Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Manual Tester | Kalp Shah | Prepare test assets, execute tests, log defects, retest |
| QA Lead | Assigned | Review and approve documents |

# 11. Severity & Priority Definitions

## Severity

- Blocker: Testing cannot continue

- Critical: Core functionality broken

- High: Major functionality impacted

- Medium: Partial functionality issue

- Low: UI / cosmetic issue

## Priority

- P1: Immediate fix

- P2: Fix after P1

- P3: Fix in later versions

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Only Chrome tested | Medium | Document limitation in Summary Report |
| UI changes mid-testing | Medium | Update test cases promptly |
| No official requirements | High | Derive HLR from live application |

# 12. Risks & Mitigation

# 13. References

- SauceDemo Website

- Observed functionality from live UI

- Chrome DevTools inspection

- Internal QA standards

# 14. Conclusion

This Test Plan provides a complete, structured, and professional approach for testing the SauceDemo website with manual testing practices. It establishes clear scope, environment details, responsibilities, and criteria for evaluating the quality of the application.