# TEST SUMMARY REPORT – SAUCEDEMO WEB APPLICATION

## 1. Introduction

This Test Summary Report provides a consolidated overview of the testing activities performed on the SauceDemo Web Application. The purpose is to summarize execution results, defects discovered, requirement coverage, and the overall quality status of the application.

## 2. Test Objectives

• Validate core workflows across Login, Products, Sorting, Cart, Checkout, and Order Completion.

• Evaluate behavior for all SauceDemo demo users.

• Ensure functional/UI workflows meet expected requirements.

• Capture failures and inconsistencies across different user types.

## 3. Test Scope

IN-SCOPE MODULES:

• Login
• Product Listing
• Sorting
• Cart & Cart Summary
• Checkout Step 1 & Step 2
• Order Completion
• Logout
• UI Validation

OUT OF SCOPE:

• API Testing
• Database Validation
• Security Penetration Testing
• Mobile Application Testing

## 4. Test Environment

• Operating System: Windows 11 Pro
• Browser: Google Chrome Version 142.0.7444.176 (64-bit)
• Resolution: 1920×1080
• Network: Stable Broadband Connection
• Tools Used: Excel, Word, Snipping Tool, Chrome DevTools

## 5. Test Execution Summary

The test execution was performed across all 6 SauceDemo demo users:

| User | Total Scenarios | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- |
| standard_user | 47 | 47 | 0 | 0 |
| problem_user | 47 | 41 | 6 | 0 |
| performance_glitch_user | 47 | 42 | 5 | 0 |
| error_user | 47 | 39 | 8 | 0 |
| locked_out_user | 47 | 0 | 0 | 47 |
| visual_user | 47 | 44 | 3 | 0 |

## 6. Defect Summary

A total of 7 major defects were logged during execution. Defects were primarily linked to:

• problem_user → UI issues (broken images, alignment)

• performance_glitch_user → Slow sorting and navigation delays

• error_user → Checkout failures

• locked_out_user → Complete access block (expected behavior)

• visual_user → UI styling inconsistencies

## 7. Requirement Coverage

All 11 Functional Requirements (FR01–FR11) were validated through 47 Test Scenarios and 62 Test Cases.

Overall coverage: 100%

## 8. Risks & Observations

• Some demo users intentionally produce failures; test results align with expected behavior.

• Checkout flow remains unstable for error_user.

• UI inconsistencies found for problem_user and visual_user.

## 9. Final Assessment & Recommendation

The SauceDemo application is functional for standard_user with no major issues detected.
Expected failures with problem_user, performance_glitch_user, error_user, and visual_user are consistent with known demo behavior.

Overall, the application is considered stable and testable for standard user flows.

## Prepared By:

Kalp Shah (Manual QA Tester)

## Reviewed By:

QA Lead